Software Test Plan (STP) - AI-Powered Content Management System

Project: AI-Powered Content Management System

Version: 1.0

Authors: < NEURAL NEXUS / Poojitha T, Bhuvanashree S, Harshitha Sai P, Sloka P>

Date: 08-10-2026

# 1. Introduction

Purpose: This document defines the test plan for the AI-Powered Content Management System (AI-CMS) v1.0. It outlines the objectives, scope, strategy, environment, test data, schedule and responsibilities for testing.

Scope: Testing covers user authentication and access control, document upload and validation, document management, text extraction, automatic categorization, keyword and topic extraction, embedding generation and indexing, keyword search, natural-language (semantic) search, search filters, administration functions (category list and audit log), and the non-functional and security requirements of the system. Testing of third-party libraries and pre-trained models themselves, and OCR, are excluded.

References: AI-CMS Software Requirements Specification (SRS) v1.0 (requirement IDs FR-001 to FR-025, NFR-001 to NFR-008, SR-001 to SR-008); AI-CMS Software Architecture and Design Specification (SAD) v1.0; OWASP Top 10 (used as a checklist for basic security checks); IEEE 829 (test documentation) as general guidance.

Definitions: AI (Artificial Intelligence), NLP (Natural Language Processing), CMS (Content Management System), API (Application Programming Interface), JWT (JSON Web Token), TLS (Transport Layer Security), UAT (User Acceptance Testing), RTM (Requirements Traceability Matrix), TC (Test Case), FR/NFR/SR (functional / non-functional / security requirement). Hit@5: the share of test queries for which at least one expected relevant document is among the first 5 results. Reference environment: the server configuration given in Section 6.

# 2. Test Items

- Auth Service (registration, login, logout, role and ownership checks)

- Document Service (upload, validation, storage, list, details, download, edit, delete)

- Processing Pipeline (status handling, failure handling, reprocessing)

- Text Extractor (PDF, DOCX, TXT)

- Categorizer

- Keyword & Topic Extractor

- Embedding Generator and vector index / full-text index

- Search Service (keyword search, semantic search, ranking, filters)

- Admin Service (category management, audit log) and Audit Logger

- REST API layer (input validation, token check, error format)

- Web UI (React application)

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

- FR-001: User registration

- FR-002: User login

- FR-003: Logout and session expiry

- FR-004: Role-based access control

- FR-005: Document upload

- FR-006: File validation

- FR-007: Document storage and metadata

- FR-008: Document list

- FR-009: View document details

- FR-010: Download document

- FR-011: Delete document

- FR-012: Edit title and category

- FR-013: Text extraction

- FR-014: Automatic processing and status

- FR-015: Automatic categorization

- FR-016: Keyword extraction

- FR-017: Topic extraction

- FR-018: Embedding generation and indexing

- FR-019: Reprocess document

- FR-020: Keyword search

- FR-021: Natural-language semantic search

- FR-022: Result ranking and presentation

- FR-023: Search filters

- FR-024: Category management

- FR-025: Audit log view

- NFR-001: search response time, 90% of queries within 5 s

- NFR-002: document processing time within 2 minutes for up to 20 pages

- NFR-003: categorization accuracy of at least 60%

- NFR-004: semantic search Hit@5 of at least 60%

- NFR-005: usability (2 of 3 participants succeed) and labelled form fields

- NFR-006: failure isolation and recovery after server restart

- NFR-007: unit test coverage of at least 50% of the service layer

- NFR-008: runs on Windows or Ubuntu; works on Chrome

- SR-001: TLS for all connections

- SR-002: Password protection

- SR-003: Token authentication

- SR-004: Server-side authorization

- SR-005: Safe file upload

- SR-006: Injection protection

- SR-007: Audit logging

- SR-008: Secret management

# 4. Features Not to be Tested

- Internal quality of third-party libraries and of the pre-trained embedding model (only their use in AI-CMS is tested through the evaluation sets).

- OCR and text extraction from scanned documents (only the correct handling of such files as Failed is tested, TC-AI-03).

- Documents in languages other than English and file formats other than PDF, DOCX and TXT.

- Load testing with many concurrent users, more than 100 documents, and performance on hardware below the reference environment.

- Issuing or validity of TLS certificates by a certificate authority (only the accepted protocol versions are checked).

- Penetration testing beyond the basic manual checks in Section 5.1; denial-of-service attacks.

- Browsers other than Chrome, mobile browsers and native mobile applications.

- Backup and restore of data, and distributed or multi-server deployment (not required by the SRS).

# 5. Test Approach / Strategy

Levels:

- Unit tests (module-level, pytest): validators, password and token functions, text extraction, categorizer, keyword and topic extractor, ranking and threshold logic. Run by developers during development.

- Integration tests (pytest with the FastAPI test client and Postman collection): API with database, file storage and vector store; processing pipeline end to end for one document; access control on endpoints.

- System tests (end-to-end through the web interface in Chrome): user flows executed manually following written test steps; AI evaluation, simple performance timing, usability and compatibility checks.

- Acceptance tests (UAT): scenarios in Section 7 executed by team members who did not write the code, and shown to the instructor, against the SRS acceptance criteria.

Types:

- Functional testing (all FR requirements).

- Regression testing: the automated unit and integration suites (pytest) and the Postman collection are re-run before each merge to the main branch, after each defect fix and before the final test cycle ends.

- Performance testing (response time of search and processing time of documents, NFR-001 and NFR-002) by timing requests with Postman or a short Python script and reading the processing durations from the application log.

- Usability testing: task-based test with 3 participants and a manual UI checklist (NFR-005).

- AI quality evaluation: accuracy of categorization (NFR-003) and Hit@5 of semantic search (NFR-004) on labelled test sets defined in Section 6. Thresholds are tuned only on a separate development set, never on the evaluation set.

- Security testing (Section 5.1).

- Compatibility and portability checks in Chrome and on the team's operating system (NFR-008).

Entry Criteria: stable build delivered and passing a smoke test (register, login, upload, search); test environment ready; test data and test accounts prepared; the SRS version for the build approved.

Exit Criteria: 100% of planned test cases executed; all test cases of High-priority requirements passed; 0 critical and 0 high-severity defects open; NFR-001 to NFR-004 targets met in the final run; all acceptance criteria of the SRS satisfied or exceptions approved by the course coordinator.

## 5.1 Security Validation

| SR ID | Validation activity | Test case(s) / Tool |
| --- | --- | --- |
| SR-001 | Open the deployed instance over HTTPS and try an old TLS version (1.0/1.1); verify it is refused. | TC-Sec-01 / OpenSSL s_client, browser |
| SR-002 | Inspect stored password values; search logs and API responses for passwords. | TC-Sec-02 / database viewer, log search |
| SR-003 | Call protected endpoints without a token, with a tampered token and with an expired token. | TC-Sec-03, TC-Sec-04 / Postman |
| SR-004 | Request other users' document ids and administrator endpoints with a normal user token. | TC-Sec-05, TC-Sec-06 / Postman, pytest |
| SR-005 | Upload renamed executables, files with path-traversal names (../../x.pdf), double extensions and oversized files; check stored names and folder. | TC-Sec-07, TC-Sec-08 / pytest, manual |
| SR-006 | Enter SQL injection strings and script payloads in login, search, filter, title and category fields. | TC-Sec-09, TC-Sec-10 / manual |
| SR-007 | Perform each audited action and check audit entries; inspect log files for sensitive data. | TC-Sec-11 / manual, log search |
| SR-008 | Search the repository for hard-coded keys and start the application without the signing key. | TC-Sec-12 / manual search (grep) |

Role and ownership checks (FR-004) are also tested as functional security cases (TC-Auth-07, TC-Auth-08).

# 6. Test Environment

Hardware: Reference server: a typical laptop or PC with about 4 CPU cores, 8 GB RAM and about 5 GB free disk, no GPU (this is the machine on which NFR-001 and NFR-002 are measured). The same machine or a second laptop is used as the client.

Software: Windows 10/11 or Ubuntu 22.04 (the team's development operating system); Python 3.10+; Node.js 18+; AI-CMS back end and front end build under test; SQLite, ChromaDB, the pre-trained embedding model files; browser: latest Google Chrome. A reverse proxy with a self-signed certificate is used to provide HTTPS for the TLS test.

Tools: pytest and pytest-cov (unit and integration tests, coverage), Postman (API tests and response-time checks), the Chrome browser (manual system tests), OpenSSL (TLS check), a shared spreadsheet (test cases and results), GitHub Issues (defect tracking), Git (version control).

Test Data:

| Data set | Description |
| --- | --- |
| Accounts | Two normal users (user_a, user_b) and one administrator (admin) created before execution; additional accounts created during registration tests. |
| Document corpus | About 30 English documents (PDF, DOCX, TXT; 1 to 20 pages): 20 labelled evaluation documents (at least 3 for each of the six default categories: Technology, Business and Finance, Education, Health and Medicine, Law and Government, Science and Research), 4 documents that fit no category, and 6 development documents (1 per category) used only for tuning thresholds. Sources: openly licensed or public texts (for example Wikipedia articles, open-access papers, government public documents) and short documents written by the team. Each label is assigned by two team members; disagreements are settled before testing. |
| Semantic search queries | 10 natural-language queries, each with at least one expected relevant document from the corpus. Queries are written to avoid reusing the main words of the target document (for example 'ways to lower the chance of heart problems' for a document about cardiovascular disease prevention). 5 keyword queries with known expected results and 3 queries with no relevant document. |
| Invalid and edge-case files | Small test files: executable renamed to .pdf; 0-byte file; TXT file of 11 MB; corrupted PDF; image-only (scanned) PDF; password-protected PDF; file named ../../x.pdf; file with double extension (report.pdf.exe); PNG renamed to .docx; UTF-8 TXT with special characters. |
| Performance data | A set of 100 documents made by copying corpus files with changed titles (created by a short script) for the search timing test; 5 documents of about 20 pages made by joining corpus texts for the processing-time test; 20 search queries. |
| Security inputs | SQL injection strings (for example ' OR '1'='1), script payloads (for example <script>alert(1)</script>), over-long strings, malformed tokens. |

# 7. Test Schedule

The dates are to be filled in by the team according to the project calendar of the course. The order of the milestones is fixed:

| Milestone | Planned date |
| --- | --- |
| Test plan review and approval | <dd-mm-yyyy> |
| Test case design and test data preparation | <dd-mm-yyyy to dd-mm-yyyy> |
| Environment setup | <dd-mm-yyyy> |
| Unit testing (alongside development) | <dd-mm-yyyy to dd-mm-yyyy> |
| Integration testing | <dd-mm-yyyy to dd-mm-yyyy> |
| System testing, AI evaluation, performance and security checks | <dd-mm-yyyy to dd-mm-yyyy> |
| Regression testing and defect re-testing | <dd-mm-yyyy to dd-mm-yyyy> |
| UAT | <dd-mm-yyyy to dd-mm-yyyy> |
| Test Summary Report | <dd-mm-yyyy> |

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual and automated) - catalogue in Section 13

- Test Scripts (pytest tests, Postman collection, short timing and data-preparation scripts)

- Test Data (accounts, document corpus with labels, query set, invalid files, security inputs)

- Test Execution Logs and result sheets (including AI evaluation results: accuracy and Hit@5 tables)

- Defect Reports (GitHub Issues)

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | <Name> | Prepare the plan, coordinate execution, prepare the evaluation data sets, write the Test Summary Report |
| Test Engineer(s) | <Name> | Design and execute test cases, write automated tests for API and modules, run manual system tests, log defects |
| Developer(s) | <Name> | Write unit tests for own modules, fix defects, support defect triage |
| Team Lead (Product Owner role) | <Name> | Approve test results, decide on defect priority, sign-off readiness for UAT |
| Course Coordinator | <Name> | Review the plan and accept final results |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early builds of each module; test modules independently with mocks; prioritise High-priority requirements. |
| AI results below targets (NFR-003, NFR-004) | Tune thresholds early on the development set; report the actual results honestly; log improvement defects; agree with the coordinator how unmet targets are handled. |
| Labelled data is subjective or too small | Two labelers per document; documents chosen from clearly different subjects; keep the label sheet fixed before the evaluation run. |
| Test environment problems (model download, library versions, laptop failure) | Pin versions; keep the model files and a setup script; keep a second prepared machine. |
| Performance results vary on laptops | Close other applications; repeat each run 3 times and report the median; always use the same reference machine. |
| Few testers and limited time | Automate unit/integration tests early; share test design among members; run UAT with team members not involved in the code. |

# 11. Assumptions & Dependencies

- The SRS requirements and the interfaces in the SAD are stable during testing; changes are communicated and the test cases updated.

- The pre-trained models and Python/Node packages can be downloaded once and installed on all test machines.

- Test accounts and the labelled document corpus are ready before test execution starts.

- The administrator account and six default categories are created by the installation script.

- A reverse proxy with a self-signed certificate is available for the TLS tests.

- At least three volunteers (outside the development team where possible) are available for the usability test.

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The smoke test fails (users cannot register, log in, upload or search).

- The environment is unavailable for more than 4 hours.

- The build is so unstable that more than 30% of the planned test cases of the current level are blocked.

Resume testing if:

- Blocking defects are resolved and a new build passes the smoke test.

- The environment is stable again.

# 13. Test Case Management & Traceability

Test cases are written in a shared spreadsheet (one row per test case) and automated tests are named with the same test case ID. Each test case has the fields: ID, title, requirement ID(s), level, preconditions, steps, test data, expected result, actual result, status (Not run, Pass, Fail, Blocked), tester, date, defect ID. The RTM ensures mapping of SRS requirements to test cases.

Example of a detailed test case:

| Field | Content |
| --- | --- |
| ID / Title | TC-Srch-03 / Natural-language query returns the expected document without shared words |
| Requirement | FR-021 (also NFR-004) |
| Level / Type | System / Functional |
| Preconditions | user_a is logged in; the corpus document 'Preventing Cardiovascular Disease' (status Processed) is uploaded; semantic mode selected. |
| Steps | 1. Open the Search page. 2. Enter 'ways to lower the chance of heart problems'. 3. Click Search. |
| Expected result | The document 'Preventing Cardiovascular Disease' appears in the first 5 results with a relevance score and a snippet, although the words of the query are not all present in the document. |

Example of a second test case:

| Field | Content |
| --- | --- |
| ID / Title | TC-Doc-04 / Reject empty file and file whose content does not match its extension |
| Requirement | FR-006, SR-005 |
| Level / Type | Unit / Functional |
| Preconditions | Validation function available; test files 'empty.pdf' (0 bytes) and 'fake.docx' (a PNG image renamed to .docx). |
| Steps | 1. Pass 'empty.pdf' to the validator. 2. Pass 'fake.docx' to the validator. |
| Expected result | Both calls are rejected with a specific error message; no file is saved and no database record is created. |

## 13.1 Requirements to test cases (RTM)

| Req ID | Requirement (short) | Test case(s) |
| --- | --- | --- |
| FR-001 | User registration | TC-Auth-01, TC-Auth-02 |
| FR-002 | User login | TC-Auth-03, TC-Auth-04 |
| FR-003 | Logout and session expiry | TC-Auth-05, TC-Auth-06 |
| FR-004 | Role-based access control | TC-Auth-07, TC-Auth-08, TC-Srch-09 |
| FR-005 | Document upload | TC-Doc-01 |
| FR-006 | File validation | TC-Doc-02, TC-Doc-03, TC-Doc-04 |
| FR-007 | Document storage and metadata | TC-Doc-05 |
| FR-008 | Document list | TC-Doc-06, TC-Doc-07 |
| FR-009 | View document details | TC-Doc-08 |
| FR-010 | Download document | TC-Doc-09 |
| FR-011 | Delete document | TC-Doc-10, TC-Doc-11 |
| FR-012 | Edit title and category | TC-Doc-12, TC-Doc-13 |
| FR-013 | Text extraction | TC-AI-01, TC-AI-02, TC-AI-03 |
| FR-014 | Automatic processing and status | TC-AI-04 |
| FR-015 | Automatic categorization | TC-AI-05, TC-AI-06 |
| FR-016 | Keyword extraction | TC-AI-07 |
| FR-017 | Topic extraction | TC-AI-08 |
| FR-018 | Embedding generation and indexing | TC-AI-09 |
| FR-019 | Reprocess document | TC-AI-10 |
| FR-020 | Keyword search | TC-Srch-01, TC-Srch-02 |
| FR-021 | Natural-language semantic search | TC-Srch-03, TC-Srch-04, TC-Srch-10 |
| FR-022 | Result ranking and presentation | TC-Srch-05, TC-Srch-06 |
| FR-023 | Search filters | TC-Srch-07, TC-Srch-08 |
| FR-024 | Category management | TC-Adm-01, TC-Adm-02 |
| FR-025 | Audit log view | TC-Adm-03 |
| NFR-001 | Search response time | TC-Perf-01 |
| NFR-002 | Document processing time | TC-Perf-02 |
| NFR-003 | Categorization accuracy | TC-Eval-01 |
| NFR-004 | Semantic search relevance | TC-Eval-02 |
| NFR-005 | Usability | TC-UX-01, TC-UX-02 |
| NFR-006 | Reliability and error recovery | TC-Rel-01, TC-Rel-02 |
| NFR-007 | Maintainability | TC-Maint-01 |
| NFR-008 | Portability and compatibility | TC-Port-01, TC-UX-03 |
| SR-001 | TLS for all connections | TC-Sec-01 |
| SR-002 | Password protection | TC-Sec-02 |
| SR-003 | Token authentication | TC-Sec-03, TC-Sec-04 |
| SR-004 | Server-side authorization | TC-Sec-05, TC-Sec-06 |
| SR-005 | Safe file upload | TC-Sec-07, TC-Sec-08 |
| SR-006 | Injection protection | TC-Sec-09, TC-Sec-10 |
| SR-007 | Audit logging | TC-Sec-11 |
| SR-008 | Secret management | TC-Sec-12 |

## 13.2 Test case catalogue

Level: Unit, Integration, System or Acceptance.

| TC ID | Description | Requirement(s) | Level | Type |
| --- | --- | --- | --- | --- |
| TC-Auth-01 | Register with a valid username, email and password; account is created with role User | FR-001 | Integration | Functional |
| TC-Auth-02 | Reject registration with duplicate username/email, invalid email format, or weak password | FR-001 | Unit | Functional |
| TC-Auth-03 | Login with valid credentials returns an access token | FR-002 | Integration | Functional |
| TC-Auth-04 | Login with wrong password or unknown username is rejected with a generic message | FR-002 | Integration | Functional |
| TC-Auth-05 | After logout the same token is rejected on a protected endpoint | FR-003 | Integration | Functional |
| TC-Auth-06 | Token older than 30 minutes is rejected | FR-003 | Unit | Functional |
| TC-Auth-07 | User A cannot view, download, edit or delete a document owned by user B | FR-004 | Integration | Security |
| TC-Auth-08 | Non-admin user receives 403 on every admin endpoint | FR-004 | Integration | Security |
| TC-Doc-01 | Upload a valid PDF, DOCX and TXT file through the web interface | FR-005 | System | Functional |
| TC-Doc-02 | Reject unsupported file types (.exe, .png, .zip) | FR-006 | Integration | Functional |
| TC-Doc-03 | Reject a file larger than 10 MB | FR-006 | Integration | Functional |
| TC-Doc-04 | Reject an empty file and a file whose content does not match its extension | FR-006 | Unit | Functional |
| TC-Doc-05 | Metadata (title, filename, type, size, owner, date, status) is stored and original file is saved | FR-007 | Integration | Functional |
| TC-Doc-06 | Document list shows only the logged-in user's documents with required columns | FR-008 | System | Functional |
| TC-Doc-07 | Document list shows 10 items per page and sorts by upload date and title | FR-008 | Integration | Functional |
| TC-Doc-08 | Document details page shows metadata, category, keywords, topics and text preview | FR-009 | System | Functional |
| TC-Doc-09 | Downloaded file is identical to the uploaded file (checksum comparison) | FR-010 | Integration | Functional |
| TC-Doc-10 | Deleting a document removes the file, database records and embeddings | FR-011 | Integration | Functional |
| TC-Doc-11 | A deleted document no longer appears in keyword or semantic search results | FR-011 | System | Functional |
| TC-Doc-12 | Edit the document title; new title appears in list, details and search results | FR-012 | Integration | Functional |
| TC-Doc-13 | Manually assigned category is kept after the document is reprocessed | FR-012 | Integration | Functional |
| TC-AI-01 | Extract text from a text-based PDF | FR-013 | Unit | Functional |
| TC-AI-02 | Extract text from DOCX and UTF-8 TXT files | FR-013 | Unit | Functional |
| TC-AI-03 | Scanned (image-only), corrupted and password-protected PDFs end with status Failed and a reason | FR-013 | Unit | Functional |
| TC-AI-04 | Status changes Uploaded, Processing, Processed; upload response is returned before processing ends | FR-014 | Integration | Functional |
| TC-AI-05 | Categorizer assigns the expected category to sample documents of each default category | FR-015 | Unit | Functional |
| TC-AI-06 | Document unrelated to all categories is assigned Uncategorized | FR-015 | Unit | Functional |
| TC-AI-07 | At most 10 keywords are produced, ordered by relevance, without stop-word-only entries | FR-016 | Unit | Functional |
| TC-AI-08 | At most 3 topic labels are produced for a document | FR-017 | Unit | Functional |
| TC-AI-09 | Passage embeddings are stored with document id and the keyword-search index contains the text | FR-018 | Integration | Functional |
| TC-AI-10 | Reprocessing a Failed or Processed document replaces its earlier results | FR-019 | Integration | Functional |
| TC-Srch-01 | Keyword search returns documents containing all entered terms (case-insensitive) | FR-020 | Integration | Functional |
| TC-Srch-02 | Search with no matching document (keyword) or no passage above the relevance threshold (semantic) shows an empty-result message | FR-020 | System | Functional |
| TC-Srch-03 | Natural-language query returns the expected document although the query words do not appear in it | FR-021 | System | Functional |
| TC-Srch-04 | Full-sentence question query returns relevant documents ranked above unrelated ones | FR-021 | System | Functional |
| TC-Srch-05 | Results are in descending relevance order and paginated at 10 per page | FR-022 | Integration | Functional |
| TC-Srch-06 | Each result shows title, category, type, date, snippet and (semantic) relevance score | FR-022 | System | Functional |
| TC-Srch-07 | Filter results by category, by file type and by upload date range individually | FR-023 | Integration | Functional |
| TC-Srch-08 | Combined filters are applied together (AND) | FR-023 | Integration | Functional |
| TC-Srch-09 | Search results never contain documents owned by other users | FR-004 | Integration | Security |
| TC-Srch-10 | Query shorter than 3 or longer than 300 characters is rejected with an error message | FR-021 | Unit | Functional |
| TC-Adm-01 | Administrator adds a new category with name and description; predefined categories exist | FR-024 | Integration | Functional |
| TC-Adm-02 | Deleting a category sets its documents to Uncategorized | FR-024 | Integration | Functional |
| TC-Adm-03 | Audit log lists events latest first with pagination; non-admin is refused | FR-025 | System | Functional |
| TC-Perf-01 | Search response time: 90% of 20 queries at or below 5 s with 100 documents stored (timed with Postman or a script) | NFR-001 | System | Performance |
| TC-Perf-02 | Processing time: at least 4 of 5 documents of up to 20 pages reach Processed within 2 minutes | NFR-002 | System | Performance |
| TC-Eval-01 | Categorization accuracy of at least 60% on 20 labelled documents | NFR-003 | System | AI Evaluation |
| TC-Eval-02 | Semantic search: expected document in top 5 for at least 60% of 10 predefined queries | NFR-004 | System | AI Evaluation |
| TC-UX-01 | Task-based usability test with 3 participants (register, upload, search) | NFR-005 | Acceptance | Usability |
| TC-UX-02 | Manual UI checklist: all form fields labelled, forms usable with keyboard, errors shown as text | NFR-005 | System | Usability |
| TC-UX-03 | Main user flows work on the latest Google Chrome | NFR-008 | System | Compatibility |
| TC-Rel-01 | After a server restart no document remains in Processing status | NFR-006 | Integration | Reliability |
| TC-Rel-02 | A corrupted file does not crash the server and other requests continue to succeed | NFR-006 | Integration | Reliability |
| TC-Maint-01 | Line coverage of the service layer is at least 50% (pytest-cov report) | NFR-007 | Unit | Maintainability |
| TC-Port-01 | Fresh installation following the README on the team's operating system (Windows or Ubuntu) starts the application | NFR-008 | System | Portability |
| TC-Sec-01 | Deployed instance behind the reverse proxy is reachable over HTTPS and refuses TLS 1.0/1.1 (OpenSSL s_client check) | SR-001 | System | Security |
| TC-Sec-02 | Passwords are stored as salted bcrypt hashes and never appear in logs or responses | SR-002 | Integration | Security |
| TC-Sec-03 | Protected endpoints return 401 when no token is supplied | SR-003 | Integration | Security |
| TC-Sec-04 | Tampered or expired token is rejected with 401 | SR-003 | Integration | Security |
| TC-Sec-05 | Direct requests to other users' document ids are denied (object-level access check) | SR-004 | Integration | Security |
| TC-Sec-06 | Role escalation attempt (user token on admin endpoint) is denied | SR-004 | Integration | Security |
| TC-Sec-07 | Renamed executable and path-traversal filenames are rejected or safely renamed | SR-005 | Integration | Security |
| TC-Sec-08 | Uploaded files are stored under generated names outside the static web folder | SR-005 | Integration | Security |
| TC-Sec-09 | SQL injection strings in login, search and filter inputs have no effect (manual) | SR-006 | Integration | Security |
| TC-Sec-10 | Script payloads in title and search text are displayed as plain text, no script runs (manual) | SR-006 | System | Security |
| TC-Sec-11 | Audit log and application log contain security events but no passwords, tokens or document text | SR-007 | System | Security |
| TC-Sec-12 | Manual search of the repository finds no hard-coded secrets; JWT key is read from environment | SR-008 | System | Security |

## 13.3 Acceptance (UAT) scenarios

| ID | Scenario | Test cases used |
| --- | --- | --- |
| UAT-01 | A new user registers, logs in, uploads a PDF, and sees its status change to Processed with a category, keywords and topics. | TC-Auth-01, TC-Auth-03, TC-Doc-01, TC-AI-04, TC-Doc-08 |
| UAT-02 | The user searches with a natural-language question and opens a relevant result; then repeats the search with a keyword. | TC-Srch-03, TC-Srch-01, TC-Srch-06 |
| UAT-03 | The user filters results by category and date, corrects a wrong category, and downloads and deletes a document. | TC-Srch-08, TC-Doc-13, TC-Doc-09, TC-Doc-10 |
| UAT-04 | The administrator adds a category, deletes it and reviews the audit log. | TC-Adm-01, TC-Adm-02, TC-Adm-03 |
| UAT-05 | A user tries to open another user's document and an administrator page; both are refused. | TC-Auth-07, TC-Auth-08 |
| UAT-06 | The final evaluation run shows that the accuracy and search targets and the performance targets are met. | TC-Eval-01, TC-Eval-02, TC-Perf-01, TC-Perf-02 |

# 14. Test Metrics & Reporting

Metrics collected:

- % of test cases executed

- % passed / failed / blocked

- Defect density (defects per module) and defects by severity

- Defect aging (days from open to closed)

- Requirement coverage (% of requirements with at least one passed test case)

- Automated unit test line coverage of the service layer (target 50%, NFR-007)

- AI evaluation results: categorization accuracy (target 60%) and Hit@5 of semantic search (target 60%)

- Performance results: 90th percentile search response time (target 5 s) and processing time (target 2 minutes)

Defect severity:

| Severity | Meaning |
| --- | --- |
| Critical | System cannot be used, data is lost, or a security requirement is broken (for example another user's document is readable). |
| High | A High-priority requirement does not work and there is no workaround. |
| Medium | A function works incorrectly but a workaround exists. |
| Low | Cosmetic or minor wording problem. |

Reports:

- Daily execution status during execution (executed, passed, failed, open defects) shared in the team chat or sheet

- Final Test Summary Report with metrics, evaluation tables, open defects and a statement on exit criteria